# Project Retrospective - Inventory Management System

## Project Information

- Project Name: Command-line based Inventory Management System

- Team: PESU_RR_CSE_H_P59_Idea-Forge

- Team Size: 4 members

- Project Duration: 2 Sprints

- Technology Stack: Python, SQLite, pytest, pylint, GitHub Actions

## Sprint 1 Retrospective

### Sprint Details

- Duration: Week 1-2

- Sprint Goal: Setup project infrastructure and implement core CRUD operations

- Start Date: October 28, 2025

- End Date: November 6, 2025

### Sprint Objectives

- Set up project structure and repository

- Implement authentication system

- Implement product management (Add, View, Search, Update, Delete)

- Implement supplier management

- Set up CI/CD pipeline

- Establish coding standards and linting

### What Went Well

#### Technical Achievements

- Clean Architecture: Successfully implemented separation of concerns with distinct modules (auth, storage, product_manager, supplier_manager)

- Database Design: SQLite database with proper schema and relationships established smoothly

- Test-Driven Development: Team adopted TDD approach from the beginning, writing tests alongside features

- CI/CD Pipeline: GitHub Actions configured successfully with all 5 stages working

  - Stage 1: Linting (pylint)

  - Stage 2: Unit Tests

  - Stage 3: Integration Tests

  - Stage 4: Security Scanning (Bandit)

  - Stage 5: Coverage Reports

#### Team Collaboration

- Code Reviews: All team members participated in code reviews, ensuring quality

- Git Workflow: Successfully used feature branches and pull requests

- Communication: Regular sync-ups helped resolve blockers quickly

- Documentation: Good initial documentation with README and setup guides

#### Code Quality

- Pylint Score: Maintained 9.5+/10 across all modules

- Test Coverage: Achieved 85%+ coverage for core modules

- Security: No critical security issues found in Bandit scans

- Code Consistency: Followed PEP 8 standards consistently

### What Needs Improvement

#### Technical Challenges

- Import Issues: Faced several relative import problems initially, especially in test files

- Windows Compatibility: Encountered UTF-8 encoding issues on Windows systems

- Test Isolation: Some tests had database state dependencies causing occasional failures

- Documentation Gaps: API documentation and inline comments needed improvement

#### Process Issues

- Sprint Planning: Initial sprint planning took longer than expected

- Task Estimation: Some tasks took longer than estimated (especially authentication)

- Merge Conflicts: Few merge conflicts when multiple team members worked on same modules

- Testing Coverage: Integration tests needed more edge case coverage

#### Team Dynamics

- Workload Distribution: Some tasks were unevenly distributed initially

- Knowledge Sharing: Not all team members equally familiar with all modules

- Time Management: Some features completed close to deadline

### Sprint 1 Metrics

#### Code Metrics

- Total Lines of Code: ~1,500 LOC

- Modules Created: 8 core modules

- Test Files: 10 test files

- Tests Written: 75 tests

- Test Pass Rate: 98.6% (74/75 passing at sprint end)

- Code Coverage: 87%

- Pylint Score: 9.52/10

#### Productivity Metrics

- User Stories Completed: 8/10 (80%)

- Bugs Found: 12

- Bugs Fixed: 11

- Code Reviews: 15

- Commits: 87

- Pull Requests: 12

#### Time Metrics

- Story Points Planned: 50

- Story Points Completed: 40

- Velocity: 40 points

- Average PR Review Time: 4 hours

### Action Items for Sprint 2

#### High Priority

- Improve test isolation with better fixtures

- Add more comprehensive integration tests

- Complete remaining user stories (Order Processing, Reports)

- Enhance error handling and user feedback

#### Medium Priority

- Improve inline documentation

- Add more edge case testing

- Optimize database queries

- Better error messages for users

#### Low Priority

- Add performance benchmarks

- Create video demo

- Add more example data

- Create user guide

### Key Learnings

- Start with Tests: TDD approach helped catch issues early

- Small Commits: Frequent, small commits made debugging easier

- Code Reviews Matter: Peer reviews caught several bugs before merge

- Documentation is Essential: Good docs saved time in sprint 2

- CI/CD Early: Setting up pipeline early prevented integration issues

### Sprint 1 Highlights

- Best Practice: Consistent use of type hints and docstrings

- Innovation: Implemented robust logging system for audit trail

- Team Moment: Successfully resolved a critical authentication bug together

- Quality Achievement: Zero critical security vulnerabilities

## Sprint 2 Retrospective

### Sprint Details

- Duration: Week 3-4

- Sprint Goal: Complete remaining features and enhance system with reporting capabilities

- Start Date: November 7, 2025

- End Date: November 12, 2025

### Sprint Objectives

- Implement order processing (Sales & Purchase orders)

- Implement inventory reports

- Implement backup & restore functionality

- Add low stock alerts

- Complete all remaining user stories

- Achieve 90%+ test coverage

### What Went Well

#### Technical Achievements

- Feature Completion: All planned user stories completed successfully

- Advanced Reporting: Implemented comprehensive inventory report with:

  - Summary statistics

  - Category breakdown

  - Low stock alerts

  - File export capability

- Order Management: Successfully implemented sales and purchase order workflows

- Data Integrity: Implemented proper transaction handling for orders

- Test Coverage: Achieved 92% overall test coverage (exceeded goal!)

#### Code Quality Improvements

- Refactoring: Cleaned up several modules based on Sprint 1 learnings

- Better Error Handling: Added comprehensive try-catch blocks with user-friendly messages

- Input Validation: Strengthened validation across all user inputs

- Performance: Optimized database queries, improved response times

#### Testing Excellence

- Test Suite Growth: Added 45+ new tests in Sprint 2

- 100% Pass Rate: All 120 tests passing consistently

- Edge Cases: Covered edge cases like zero inventory, negative values, etc.

- Integration Tests: Added 15 comprehensive integration tests for reporting

#### Team Collaboration

- Better Planning: Sprint planning was more efficient based on Sprint 1 velocity

- Improved Communication: Daily standups kept everyone aligned

- Knowledge Transfer: Paired programming sessions helped share knowledge

- Code Review Speed: Average PR review time reduced to 2 hours

### What Needs Improvement

#### Technical Debt

- Some Code Duplication: Found duplicate validation logic in multiple places

- Long Methods: A few methods exceeded 50 lines, need refactoring

- Magic Numbers: Some threshold values hardcoded, should be in config

- Database Indexing: Could benefit from better indexing for performance

#### Documentation

- API Documentation: Still need comprehensive API documentation

- User Manual: End-user documentation is minimal

- Deployment Guide: Need proper deployment instructions

#### Testing Gaps

- System Tests: Limited system/E2E testing

- Performance Tests: No load or performance testing

- UI Testing: CLI testing mostly manual

### Sprint 2 Metrics

#### Code Metrics

- Total Lines of Code: ~2,800 LOC (added ~1,300 LOC)

- New Modules Added: 3 (order_processor, backup_security, enhanced product_manager)

- Test Files: 15 total (added 5)

- Tests Written: 120 total (added 45)

- Test Pass Rate: 100% (120/120 passing)

- Code Coverage: 92%

- Pylint Score: 9.68/10 (improved!)

#### Productivity Metrics

- User Stories Completed: 10/10 (100%)

- Bugs Found: 8

- Bugs Fixed: 8

- Code Reviews: 18

- Commits: 64

- Pull Requests: 10

#### Time Metrics

- Story Points Planned: 45

- Story Points Completed: 45

- Velocity: 45 points (improved from 40)

- Average PR Review Time: 2 hours (50% improvement!)

### Completed User Stories

#### Sprint 2 Deliverables

- Order Processing

  - Create sales orders

  - Create purchase orders

  - View order history

  - Automatic stock updates

- Inventory Reports (Featured Implementation)

  - Generate comprehensive reports

  - Category-wise analytics

  - Low stock alerts

  - File export capability

  - 30 comprehensive tests (100% passing)

- Backup & Restore

  - Create database backups

  - Restore from backups

  - List available backups

  - Automated backup on critical operations

- Enhanced Features

  - Stock adjustment functionality

  - Deletion confirmation prompts

  - Improved error messages

  - Better logging

### Sprint 2 Achievements

#### Quality Metrics

- Zero Critical Bugs: No P0/P1 bugs in production-ready code

- Security: All security scans passing

- Performance: All operations complete in < 1 second

- Reliability: No test flakiness

#### Team Growth

- Velocity Increase: 12.5% improvement (40 → 45 points)

- Review Speed: 50% faster code reviews

- Knowledge Sharing: All team members contributed to all modules

- Documentation: Comprehensive docs for all features

### Key Learnings

- Sprint 1 Lessons Applied: Implementing action items from Sprint 1 paid off

- Better Estimation: Improved accuracy in task estimation from experience

- Continuous Integration: CI/CD caught issues before manual testing

- User Feedback: Getting early feedback on CLI UX helped improve usability

- Feature Branches: Using feature branches prevented main branch issues

### Action Items for Future

#### If Continuing Project

- Add web-based UI for better usability

- Implement role-based access control (RBAC)

- Add email notifications for low stock

- Create REST API for external integrations

- Add data export to CSV/Excel

- Implement scheduled reports

- Add multi-warehouse support

#### Immediate Improvements

- Create comprehensive user manual

- Add deployment documentation

- Record demo video

- Create presentation slides

### Overall Project Success Metrics

#### Cumulative Metrics

- Total User Stories: 18/18 completed (100%)

- Total Tests: 120 (all passing)

- Total Code Coverage: 92%

- Total LOC: ~2,800

- Total Commits: 151

- Total PRs: 22

- Average Pylint Score: 9.60/10

#### CI/CD Success Rate

- Linting: 100% pass rate

- Unit Tests: 100% pass rate

- Integration Tests: 100% pass rate

- Security Scans: 100% pass rate

- Coverage Reports: All generated successfully

### Sprint 2 Highlights

- Star Feature: Inventory Report with comprehensive analytics

- Best Innovation: Automated backup on critical operations

- Quality Win: Achieved 100% test pass rate

- Team Achievement: All members contributed equally

- Documentation Excellence: Complete docs for all features

### Lessons Learned (Both Sprints)

#### Technical Lessons

- TDD Works: Writing tests first improved code quality significantly

- CI/CD is Essential: Automated pipelines caught issues early

- Code Reviews: Peer reviews are invaluable for quality

- Small PRs: Smaller, focused PRs are easier to review and merge

- Documentation Pays Off: Good docs saved hours of explanation time

#### Process Lessons

- Sprint Planning: Detailed planning prevents mid-sprint chaos

- Daily Standups: Quick syncs keep everyone aligned

- Retrospectives Matter: Honest retros lead to real improvements

- Feature Branches: Isolating features prevents conflicts

- Early Testing: Testing early and often prevents technical debt

#### Team Lessons

- Communication: Over-communication is better than under-communication

- Pair Programming: Helps spread knowledge and solve tough problems

- Trust: Trusting team members with ownership improves motivation

- Celebrate Wins: Acknowledging successes boosts morale

- Learn Together: Shared learning sessions improved team capability

### Final Thoughts

What Made This Project Successful:

- Strong foundation in Sprint 1

- Continuous improvement mindset

- Excellent team collaboration

- Commitment to quality over speed

- Effective use of CI/CD

- Comprehensive testing strategy

Individual Contributions:

- All team members contributed significantly

- Each member owned specific user stories

- Cross-functional knowledge sharing

- Peer support and collaboration

Project Status:  SUCCESSFULLY COMPLETED

- All features implemented and tested

- All quality metrics exceeded

- Production-ready codebase

- Comprehensive documentation

- Ready for deployment

## Recommendations for Future Projects

### Do More Of

- Test-driven development

- Small, frequent commits

- Comprehensive code reviews

- Daily team sync-ups

- Feature branch workflow

### Do Less Of

- Working in isolation

- Large, monolithic PRs

- Last-minute testing

- Skipping documentation

### Start Doing

- Performance testing

- User acceptance testing

- Load testing

- A/B testing for UX

### Stop Doing

- Committing without running tests

- Merging without reviews

- Hardcoding configuration values

## Appendix

### Team Velocity Chart

Sprint 1: 40 points Sprint 2: 45 points Trend: +12.5% improvement

### Quality Trend

Test Coverage:

Sprint 1: 87% Sprint 2: 92% Trend: +5% improvement

Sprint 1: 9.52/10 Sprint 2: 9.68/10 Trend:  +1.7% improvement

### Bug Trend

Sprint 1: 12 bugs found, 11 fixed

Sprint 2: 8 bugs found, 8 fixed Trend:  33% fewer bugs

Retrospective Document Version: 1.0

Last Updated: November 14, 2025

Team: PESU_RR_CSE_H_P59_Idea-Forge