# Software Test Plan (STP) - Inventory Management System (IMS)

Project: Command-Line Inventory Management System
Version: 1.0
Authors: QA Team - Idea-Forge
Date: 14-11-2025
Status: Active
Repository: PESU_RR_CSE_H_P59_Command_line_based_Inventory_Management_Idea-Forge

## 1. Introduction

### 1.1 Purpose

This document defines the comprehensive test plan for the Inventory Management System (IMS) v1.0. It outlines objectives, scope, testing strategy, resource requirements, schedule, and responsibilities for all testing activities to ensure the system meets functional and non-functional requirements.

### 1.2 Scope

Testing covers all core IMS features including: - User authentication and authorization - Product inventory management (CRUD operations) - Order processing (sales and purchase orders) - Supplier management - Stock tracking and low-stock alerts - Backup and security features - Logging and audit trails - CLI interface interactions

Excluded from scope: - Third-party database optimization beyond SQLite - External payment gateway integrations - Mobile/web interface (CLI only)

### 1.3 References

- IMS Software Requirements Specification (SRS) v1.0

- Design Specifications v1.0

- GitHub Repository: pestechnology/PESU_RR_CSE_H_P59_Command_line_based_Inventory_Management_Idea-Forge

- CI/CD Pipeline Documentation (docs/README_CI.md)

- Python Best Practices and PEP 8 Style Guide

### 1.4 Definitions and Acronyms

- IMS: Inventory Management System

- SKU: Stock Keeping Unit (unique product identifier)

- CRUD: Create, Read, Update, Delete operations

- CLI: Command Line Interface

- SRS: Software Requirements Specification

- RTM: Requirements Traceability Matrix

- UAT: User Acceptance Testing

- CI/CD: Continuous Integration/Continuous Deployment

## 2. Test Items

The following modules will be tested:

- Authentication Module (src/auth.py)

  - User login/logout

  - Password hashing and verification

  - Role-based access control (admin/user)

- Product Manager Module (src/product_manager.py)

  - Add, view, update, delete products

  - Product search functionality

  - Low stock detection

- Order Processor Module (src/order_processor.py)

  - Sales order creation

  - Purchase order creation

  - Stock adjustment on orders

  - Order history tracking

- Supplier Manager Module (src/supplier_manager.py)

  - Add, view, update, delete suppliers

  - Supplier search functionality

- Storage Module (src/storage.py)

  - Database operations

  - Data persistence

  - Transaction management

- Backup & Security Module (src/backup_security.py)

  - Automated backups

  - Data encryption

  - Backup restoration

- Logger Module (src/logger.py)

  - Action logging

  - Audit trail generation

- CLI Module (src/cli.py)

  - User interface

  - Menu navigation

  - Input validation

- Configuration Module (src/config.py)

  - System configuration management

## 3. Features to be Tested

Features mapped to SRS requirement IDs:

### 3.1 Functional Requirements

| Requirement ID | Feature Description | Priority |
| --- | --- | --- |
| INV-F-001 | Add new product to inventory | High |
| INV-F-002 | View and search products | High |
| INV-F-003 | Update product details | High |
| INV-F-004 | Delete product from inventory | Medium |
| INV-F-010 | Create sales order | High |
| INV-F-011 | Stock availability check before sale | Critical |
| INV-F-012 | Create purchase order | High |
| INV-F-020 | Add supplier | Medium |
| INV-F-021 | View and search suppliers | Medium |
| INV-F-031 | Track order history | Medium |
| INV-F-032 | Low stock alert detection | High |
| PRJ-SEC-001 | Password hashing with salted SHA-256 | Critical |
| INV-NF-003 | Admin-only restricted functions | High |

### 3.2 Non-Functional Requirements

| Requirement ID | Feature Description | Threshold |
| --- | --- | --- |
| INV-NF-001 | System response time | ≤ 2 seconds for CRUD operations |
| INV-NF-002 | Data persistence and reliability | 99.9% data integrity |
| INV-NF-003 | Role-based access control | 100% enforcement |
| INV-NF-004 | Code coverage | ≥ 75% |
| INV-NF-005 | Code quality (Pylint) | ≥ 7.5/10 |
| INV-NF-006 | Security scan | 0 high-severity issues |

## 4. Features Not to be Tested

- Internal Python library functions (pytest, SQLite3, hashlib) - assumed tested by maintainers

- Operating system-specific file operations - covered by OS vendors

- Third-party dependency internals (cryptography library)

- Database engine internals (SQLite core functionality)

- GitHub Actions infrastructure

## 5. Test Approach / Strategy

### 5.1 Test Levels

- Unit Testing

  - Test individual functions and methods

  - Isolate module dependencies using fixtures

  - Location: tests/unit/

  - Coverage target: 85%+

- Integration Testing

  - Test interactions between modules

  - Database integration tests

  - Multi-module workflows

  - Location: tests/integration/

  - Coverage target: 75%+

- System Testing

  - End-to-end workflow testing

  - Complete user scenarios

  - CLI interaction testing

  - Location: tests/system/

  - Coverage target: 70%+

- User Acceptance Testing (UAT)

  - Real-world usage scenarios

  - User role validation

  - Business requirement verification

### 5.2 Test Types

- Functional Testing

  - Verify all functional requirements (INV-F-*)

  - Validate CRUD operations

  - Test business logic correctness

- Regression Testing

  - Execute full test suite after code changes

  - Automated via CI/CD pipeline

  - Triggered on every push and pull request

- Performance Testing

  - Response time validation

  - Database query performance

  - Large dataset handling (1000+ products)

- Security Testing

  - Password hashing validation

  - SQL injection prevention

  - Access control verification

  - Bandit security scanning

- Usability Testing

  - CLI interface clarity

  - Error message helpfulness

  - User workflow efficiency

- Negative Testing

  - Invalid input handling

  - Boundary condition testing

  - Error recovery testing

### 5.3 Entry Criteria

- All code modules committed to feature branch

- Development environment successfully set up

- Test database and fixtures created

- Test data prepared

- No critical build failures in CI/CD pipeline

### 5.4 Exit Criteria

- 100% of planned test cases executed

- ≥ 75% code coverage achieved

- 0 critical defects open

- 0 high-severity defects open

- < 5 medium-severity defects open

- All acceptance criteria satisfied

- Pylint score ≥ 7.5/10

- Bandit security scan passes (0 high-severity issues)

- UAT sign-off obtained

## 6. Security Validation

### 6.1 Security Test Cases

- Password Security (PRJ-SEC-001)

  - Validate SHA-256 hashing with salt

  - Ensure passwords never stored in plain text

  - Verify password hashing consistency

  - Test password verification logic

- Access Control (INV-NF-003)

  - Validate admin-only function restrictions

  - Test role-based permissions

  - Verify authentication checks

- Input Validation

  - SQL injection prevention testing

  - Command injection testing

  - Path traversal prevention

- Data Protection

  - Backup encryption validation

  - Secure data storage verification

### 6.2 Security Tools

- Bandit: Static security analysis scanner

- Manual code review: Security-focused peer review

- Penetration testing: Simulated attack scenarios

## 7. Test Environment

### 7.1 Hardware Requirements

- Development workstation with minimum 8GB RAM

- 500MB free disk space for test databases and backups

- Multi-core processor for parallel test execution

### 7.2 Software Requirements

- Operating System: Windows 10/11, Linux, or macOS

- Python: Version 3.10 or higher

- Database: SQLite3 (built-in with Python)

- Version Control: Git

### 7.3 Testing Tools and Frameworks

| Tool | Version | Purpose |
| --- | --- | --- |
| pytest | ≥ 7.4.0 | Test framework and test runner |
| pytest-cov | ≥ 4.1.0 | Code coverage reporting |
| coverage | ≥ 7.3.0 | Coverage analysis |
| pylint | ≥ 3.0.0 | Code quality and linting |
| bandit | ≥ 1.7.5 | Security vulnerability scanning |
| GitHub Actions | N/A | CI/CD automation |

### 7.4 Test Data

- Sample user accounts (admin and regular users)

- 50+ test products across multiple categories

- 10+ test suppliers with complete contact information

- Pre-populated order history

- Edge case data (empty strings, special characters, boundary values)

## 8. Test Schedule

### 8.1 Milestones

| Milestone |  | Status |
| --- | --- | --- |
| Test plan approval |  | Completed |
| Test case design completion |  | Completed |
| Test environment setup |  | Completed |
| Unit test execution start |  | Completed |
| Integration test execution |  | Completed |
| System test execution |  | Completed |
| Security and performance testing |  | Completed |
| Test execution completion |  | Completed |
| Defect fix and retest |  | Completed |
| UAT execution |  | Completed |
| Final test report |  | Completed |

### 8.2 Test Execution Phases

Phase 1: Unit Testing - Test all individual modules independently - Achieve 85%+ unit test coverage

Phase 2: Integration Testing - Test module interactions - Database integration validation

Phase 3: System Testing - End-to-end workflow testing - CLI interaction testing

Phase 4: Specialized Testing - Performance testing - Security testing - Usability testing

## 9. Test Deliverables

### 9.1 Before Testing

- Software Test Plan (this document)

- Test Case Specifications

- Test Data Sets

- Test Environment Setup Guide

### 9.2 During Testing

- Test Execution Logs (pytest output)

- Defect Reports (GitHub Issues)

- Coverage Reports (HTML and JSON)

- Daily Test Status Reports

- CI/CD Pipeline Results

### 9.3 After Testing

- Test Summary Report

- Code Coverage Report (≥ 75%)

- Defect Analysis Report

- Requirements Traceability Matrix (RTM)

- UAT Sign-off Document

- Lessons Learned Document

## 10. Roles and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| QA Lead | Ranjita Haravi | • Prepare and maintain test plan • Coordinate test execution • Review and approve test cases • Sign-off on test completion |
| Test Engineer 1 | Sheshagiri S | • Design unit test cases • Execute unit and integration tests • Log and track defects • Maintain test automation scripts |
| Test Engineer 2 | Sonu R | • Design system test cases • Execute system and UAT tests • Performance and security testing • Test documentation |
| Developer | Shruthana J | • Fix reported defects • Support defect triage • Provide technical clarifications • Code review for test scripts |
| Product Owner | Sonu R | • Define acceptance criteria • Participate in UAT • Approve test results • Sign-off on release readiness |
| DevOps Engineer | Sheshagiri S | • Maintain CI/CD pipeline • Test environment setup • Monitor automated test runs |

## 11. Risks and Mitigation

| Risk | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- |
| Delay in code implementation | High | Medium | • Regular sprint reviews • Early smoke builds • Parallel test case design |
| Test environment instability | Medium | Low | • Use temporary test databases • Automated environment setup • Version-controlled test fixtures |
| Insufficient test coverage | High | Low | • Automated coverage tracking • CI/CD quality gates (75% minimum) • Mandatory code review |
| Critical defects found late | High | Medium | • Early and continuous testing • Shift-left testing approach • Daily test execution |
| Team member unavailability | Medium | Medium | • Cross-training on test tools • Comprehensive documentation • Distributed responsibilities |
| CI/CD pipeline failures | Medium | Medium | • Pipeline monitoring • Backup test execution locally • Quick rollback capability |
| Security vulnerabilities | High | Low | • Automated Bandit scanning • Manual security code review • Penetration testing |

## 12. Assumptions and Dependencies

### 12.1 Assumptions

- Python 3.10+ is available on all test environments

- Team members have access to GitHub repository

- SQLite database is sufficient for testing purposes

- All developers follow PEP 8 coding standards

- Test data will be available before test execution

- CI/CD pipeline remains operational throughout testing

### 12.2 Dependencies

- Code completion: Testing depends on feature implementation

- Test environment: Requires Python environment setup

- GitHub Actions: CI/CD depends on GitHub service availability

- Test tools: All dependencies listed in requirements-dev.txt must be installed

- Database: SQLite must be functional

- Documentation: SRS and design documents must be finalized

## 13. Suspension and Resumption Criteria

### 13.1 Suspend Testing If:

- Test environment is unavailable for > 4 hours

- More than 5 critical defects are open simultaneously

- Code build is too unstable (> 40% test cases blocked)

- Database corruption or data integrity issues

- CI/CD pipeline completely non-functional

- Major requirement changes received from stakeholders

### 13.2 Resume Testing When:

- All blocking defects are resolved and verified

- Test environment is restored and validated

- Stable build is delivered by development team

- CI/CD pipeline is operational

- Test data is restored/recreated

- Approval from QA Lead and Product Owner

## 14. Test Case Management and Traceability

### 14.1 Requirements Traceability Matrix (RTM)

The RTM ensures bidirectional traceability between SRS requirements and test cases:

| Requirement ID | Requirement Description | Test Case IDs | Coverage |
| --- | --- | --- | --- |
| INV-F-001 | Add product to inventory | TC-PM-01, TC-PM-02, TC-PM-03 | 100% |
| INV-F-002 | View and search products | TC-PM-04, TC-PM-05, TC-PM-06 | 100% |
| INV-F-003 | Update product details | TC-PM-07, TC-PM-08 | 100% |
| INV-F-004 | Delete product | TC-PM-09, TC-PM-10 | 100% |
| INV-F-010 | Create sales order | TC-OP-01, TC-OP-02, TC-OP-03 | 100% |
| INV-F-011 | Stock availability check | TC-OP-04, TC-OP-05 | 100% |
| INV-F-012 | Create purchase order | TC-OP-06, TC-OP-07 | 100% |
| INV-F-020 | Add supplier | TC-SM-01, TC-SM-02 | 100% |
| INV-F-021 | View and search suppliers | TC-SM-03, TC-SM-04 | 100% |
| INV-F-031 | Order history tracking | TC-OP-08, TC-OP-09 | 100% |
| INV-F-032 | Low stock detection | TC-PM-11, TC-PM-12 | 100% |
| PRJ-SEC-001 | Password hashing | TC-AUTH-01, TC-AUTH-02, TC-AUTH-03 | 100% |
| INV-NF-003 | Admin-only functions | TC-AUTH-06, TC-AUTH-07 | 100% |

### 14.2 Test Case Naming Convention

- Format: TC-<Module>-<Number>

- Modules:

  - AUTH: Authentication

  - PM: Product Manager

  - OP: Order Processor

  - SM: Supplier Manager

  - ST: Storage

  - BS: Backup Security

  - LOG: Logger

  - CLI: Command Line Interface

  - PERF: Performance

  - SEC: Security

## 15. Test Metrics and Reporting

### 15.1 Metrics to be Collected

- Test Execution Metrics

  - Total test cases planned

  - Test cases executed (count and %)

  - Test cases passed (count and %)

  - Test cases failed (count and %)

  - Test cases blocked/skipped

  - Test execution rate (cases/day)

- Defect Metrics

  - Total defects found

  - Defects by severity (Critical/High/Medium/Low)

  - Defects by module

  - Defect density (defects per 1000 LOC)

  - Defect detection rate

  - Defect closure rate

  - Defect aging (days open)

  - Reopen rate

- Coverage Metrics

  - Code coverage percentage (overall)

  - Code coverage by module

  - Requirement coverage percentage

  - Branch coverage

  - Function coverage

- Quality Metrics

  - Pylint score (target ≥ 7.5/10)

  - Bandit security issues

  - Test case pass rate trend

  - Mean time to detect defect (MTTD)

  - Mean time to repair defect (MTTR)

### 15.2 Reporting Frequency

- Daily: Test execution status (automated via CI/CD)

- Weekly: Detailed test progress report with metrics

- Phase completion: Test phase summary report

- Final: Comprehensive test summary report

### 15.3 Report Distribution

- QA Lead

- Development Team

- Product Owner

- Project Manager

- Stakeholders

## 16. Approvals

This Software Test Plan requires approval from the following stakeholders:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | Ranjita Haravi | Ranjita Haravi | 14/11/2025 |
| Development Lead | Shruthana J | Ranjita Haravi | 14/11/2025 |
| Product Owner | Sonu R | Sonu R | 14/11/2025 |
| Project Manager | Sheshagiri S | Sheshagiri S | 14/11/2025 |

## 17. Test Cases

This section provides detailed test cases for the Inventory Management System. Each test case includes a unique identifier, description, preconditions, test steps, expected results, and postconditions.

### 17.1 Authentication Module Test Cases

| Test Case ID | Test Scenario / Description | Preconditions | Test Steps / Input Data | Expected Result | Postconditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| TC-AUTH-01 | Validate password hashing with SHA-256 | AuthManager initialized | 1. Call hash_password("test123")2. Verify hash output | Hash is 64-character hex stringHash ≠ plain password | Tests PRJ-SEC-001 |
| TC-AUTH-02 | Validate password hashing consistency | AuthManager initialized | 1. Hash password “test123” twice2. Compare results | Both hashes are identical | Ensures deterministic hashing |
| TC-AUTH-03 | Verify password with correct credentials | User exists in database | 1. Hash password “test123”2. Call verify_password("test123", hash) | Returns True | Password verification works |
| TC-AUTH-04 | Verify password with incorrect credentials | User exists in database | 1. Hash password “test123”2. Call verify_password("wrong", hash) | Returns False | Incorrect password rejected |
| TC-AUTH-05 | Successful user login | User “admin” exists with password “admin123” | 1. Call login("admin", "admin123") | Returns Truecurrent_user is set | User session created |
| TC-AUTH-06 | Admin role verification | Admin user logged in | 1. Login as admin2. Call is_admin() | Returns True | Tests INV-NF-003 |
| TC-AUTH-07 | Non-admin role verification | Regular user logged in | 1. Login as regular user2. Call is_admin() | Returns False | Non-admin users identified |
| TC-AUTH-08 | User logout operation | User logged in | 1. Call logout()2. Check current_user | current_user is None | Session terminated |
| TC-AUTH-09 | Login with non-existent username | Database initialized | 1. Call login("nonexistent", "password") | Returns False | Invalid user rejected |
| TC-AUTH-10 | Login with incorrect password | User exists | 1. Call login("admin", "wrongpass") | Returns False | Invalid credentials rejected |

### 17.2 Product Manager Module Test Cases

| Test Case ID | Test Scenario / Description | Preconditions | Test Steps / Input Data | Expected Result | Postconditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| TC-PM-01 | Add product successfully | ProductManager initialized | 1. Call add_product()SKU: “LAPTOP001”Name: “Gaming Laptop”Price: 1299.99Category: “Electronics”Stock: 15 | Product ID returned (> 0)Product saved in database | Tests INV-F-001 |
| TC-PM-02 | Add product with duplicate SKU | Product “LAPTOP001” exists | 1. Add product with SKU “LAPTOP001” again | Returns None (duplicate rejected) | Duplicate prevention works |
| TC-PM-03 | Add product with negative price | ProductManager initialized | 1. Call add_product() with price = -100 | Raises ValueError | Invalid price rejected |
| TC-PM-04 | View all products | 3 products in database | 1. Call get_all_products() | Returns list of 3 products | Tests INV-F-002 |
| TC-PM-05 | Search products by name | Products “Laptop”, “Mouse” exist | 1. Call search_products("Lap") | Returns products with “Lap” in name | Partial search works |
| TC-PM-06 | Search products with no matches | Products exist | 1. Call search_products("XYZ999") | Returns empty list | No false positives |
| TC-PM-07 | Update product price | Product ID 1 exists | 1. Call update_product(1, price=999.99) | Returns TruePrice updated in DB | Tests INV-F-003 |
| TC-PM-08 | Update product stock | Product ID 1 exists | 1. Call update_product(1, stock=50) | Returns TrueStock updated to 50 | Stock update works |
| TC-PM-09 | Delete existing product | Product ID 1 exists | 1. Call delete_product(1) | Returns TrueProduct removed from DB | Tests INV-F-004 |
| TC-PM-10 | Delete non-existent product | ProductManager initialized | 1. Call delete_product(999) | Returns False | Non-existent ID handled |
| TC-PM-11 | Detect low stock products | Products with stock < 10 exist | 1. Call get_low_stock_products(threshold=10) | Returns list of low-stock products | Tests INV-F-032 |
| TC-PM-12 | No low stock when all stock adequate | All products have stock ≥ 10 | 1. Call get_low_stock_products(threshold=10) | Returns empty list | Low stock detection accurate |

### 17.3 Order Processor Module Test Cases

| Test Case ID | Test Scenario / Description | Preconditions | Test Steps / Input Data | Expected Result | Postconditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| TC-OP-01 | Create sales order with sufficient stock | Product ID 1 has stock = 20 | 1. Call create_sales_order(product_id=1, quantity=5) | Order ID returnedStock reduced to 15 | Tests INV-F-010 |
| TC-OP-02 | Create sales order with exact stock | Product has stock = 10 | 1. Create sales order for quantity = 10 | Order createdStock = 0 | Boundary condition |
| TC-OP-03 | Create sales order with zero quantity | Product exists | 1. Call create_sales_order(quantity=0) | Raises ValueError | Invalid quantity rejected |
| TC-OP-04 | Create sales order exceeding stock | Product has stock = 5 | 1. Create sales order for quantity = 10 | Returns None (insufficient stock) | Tests INV-F-011 |
| TC-OP-05 | Stock check prevents overselling | Product stock = 3 | 1. Create sales order for quantity = 5 | Order rejectedStock unchanged | Stock validation works |
| TC-OP-06 | Create purchase order successfully | Product and supplier exist | 1. Call create_purchase_order()product_id=1supplier_id=1quantity=20unit_price=500 | Order ID returnedStock increased by 20 | Tests INV-F-012 |
| TC-OP-07 | Create purchase order with negative price | Product and supplier exist | 1. Create purchase order with unit_price = -50 | Raises ValueError | Invalid price rejected |
| TC-OP-08 | View sales order history | 3 sales orders exist | 1. Call get_sales_orders() | Returns list of 3 orders | Tests INV-F-031 |
| TC-OP-09 | View purchase order history | 2 purchase orders exist | 1. Call get_purchase_orders() | Returns list of 2 orders | Order tracking works |
| TC-OP-10 | Calculate order total correctly | Product price = $100 | 1. Create sales order for 5 units | Total price = $500 | Price calculation accurate |

### 17.4 Supplier Manager Module Test Cases

| Test Case ID | Test Scenario / Description | Preconditions | Test Steps / Input Data | Expected Result | Postconditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| TC-SM-01 | Add supplier successfully | SupplierManager initialized | 1. Call add_supplier()Name: “Tech Suppliers Inc”Contact: “John Doe”Email: “john@tech.com”Phone: “555-0100” | Supplier ID returned (> 0)Supplier saved in DB | Tests INV-F-020 |
| TC-SM-02 | Add supplier with empty name | SupplierManager initialized | 1. Call add_supplier(name="") | Raises ValueError | Empty name rejected |
| TC-SM-03 | View all suppliers | 5 suppliers in database | 1. Call get_all_suppliers() | Returns list of 5 suppliers | Tests INV-F-021 |
| TC-SM-04 | Search suppliers by name | Suppliers “Tech Co”, “Tech Inc” exist | 1. Call search_suppliers("Tech") | Returns matching suppliers | Search works |
| TC-SM-05 | Update supplier contact info | Supplier ID 1 exists | 1. Call update_supplier(1, email="new@email.com") | Returns TrueEmail updated | Supplier update works |
| TC-SM-06 | Delete existing supplier | Supplier ID 1 exists | 1. Call delete_supplier(1) | Returns TrueSupplier removed | Deletion works |

### 17.5 Storage Module Test Cases

| Test Case ID | Test Scenario / Description | Preconditions | Test Steps / Input Data | Expected Result | Postconditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| TC-ST-01 | Database initialization | SQLite available | 1. Create StorageManager() | Database file createdTables created | Database setup works |
| TC-ST-02 | Data persistence after restart | Data saved in database | 1. Close connection2. Reopen database3. Query data | Data persists correctly | Data integrity maintained |
| TC-ST-03 | Transaction rollback on error | Database initialized | 1. Start transaction2. Trigger error3. Check data | Transaction rolled backData unchanged | ACID compliance |
| TC-ST-04 | Concurrent access handling | Multiple connections | 1. Open 2 connections2. Perform writes | Both writes succeedNo corruption | Thread safety |
| TC-ST-05 | Handle database file corruption | Corrupted database file | 1. Attempt to open database | Appropriate error raised/handled | Error handling works |

### 17.6 Backup & Security Module Test Cases

| Test Case ID | Test Scenario / Description | Preconditions | Test Steps / Input Data | Expected Result | Postconditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| TC-BS-01 | Create backup successfully | Database with data exists | 1. Call create_backup() | Backup file created in backups/ folder | Backup creation works |
| TC-BS-02 | Restore backup successfully | Backup file exists | 1. Call restore_backup(backup_file) | Data restored from backup | Restore works |
| TC-BS-03 | Backup file encryption | Backup module configured | 1. Create encrypted backup | Backup file is encryptedNot readable as plain text | Encryption works |
| TC-BS-04 | Automated backup scheduling | System running | 1. Wait for scheduled backup time | Backup created automatically | Automation works |
| TC-BS-05 | Backup file naming convention | Create backup | 1. Create backup | Filename includes timestamp | Naming convention followed |

### 17.7 Logger Module Test Cases

| Test Case ID | Test Scenario / Description | Preconditions | Test Steps / Input Data | Expected Result | Postconditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| TC-LOG-01 | Log user action successfully | LogManager initialized | 1. Call log_action(user="admin", action="ADD_PRODUCT", details="...") | Log entry created in database | Action logging works |
| TC-LOG-02 | View audit trail | 10 actions logged | 1. Call get_audit_logs() | Returns list of 10 log entries | Audit trail accessible |
| TC-LOG-03 | Filter logs by user | Logs from multiple users exist | 1. Call get_logs_by_user("admin") | Returns only admin’s logs | Filtering works |
| TC-LOG-04 | Filter logs by date range | Logs from multiple dates exist | 1. Call get_logs_by_date_range(start, end) | Returns logs within range | Date filtering works |
| TC-LOG-05 | Log entry immutability | Log entries exist | 1. Attempt to modify log entry | Modification prevented or tracked | Audit integrity maintained |

### 17.8 CLI Module Test Cases

| Test Case ID | Test Scenario / Description | Preconditions | Test Steps / Input Data | Expected Result | Postconditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| TC-CLI-01 | Display main menu | CLI started | 1. Launch application | Main menu displayed with options | UI renders correctly |
| TC-CLI-02 | Navigate menu options | Main menu displayed | 1. Select option “1”2. Verify sub-menu | Correct sub-menu displayed | Navigation works |
| TC-CLI-03 | Handle invalid menu input | Menu displayed | 1. Enter invalid option “999” | Error message displayedMenu re-displayed | Input validation works |
| TC-CLI-04 | Exit application | CLI running | 1. Select “Exit” option | Application exits cleanly | Graceful shutdown |
| TC-CLI-05 | Display product list formatted | Products exist | 1. Select “View Products” | Products displayed in table format | Formatting works |
| TC-CLI-06 | Handle empty input | Waiting for input | 1. Press Enter without input | Prompt re-displayed or default action | Empty input handled |
| TC-CLI-07 | Session timeout display | User inactive > 5 min | 1. Wait for timeout | Timeout message shownUser logged out | Timeout handling works |

### 17.9 Performance Test Cases

| Test Case ID | Test Scenario / Description | Preconditions | Test Steps / Input Data | Expected Result | Postconditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| TC-PERF-01 | Product search response time | 1000+ products in database | 1. Search for product by name | Response time ≤ 2 seconds | Tests INV-NF-001 |
| TC-PERF-02 | Order creation response time | System initialized | 1. Create sales order | Response time ≤ 2 seconds | Performance requirement met |
| TC-PERF-03 | Large dataset handling | 5000+ products | 1. Load all products2. Perform operations | System remains responsive | Scalability validation |
| TC-PERF-04 | Concurrent user simulation | Multiple test instances | 1. Run 10 concurrent sessions | All operations succeedNo deadlocks | Concurrency handling |
| TC-PERF-05 | Database query optimization | 1000+ records | 1. Execute complex queries | Query time ≤ 1 second | Query performance adequate |

### 17.10 Security Test Cases

| Test Case ID | Test Scenario / Description | Preconditions | Test Steps / Input Data | Expected Result | Postconditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| TC-SEC-01 | SQL injection prevention | Database initialized | 1. Input: "; DROP TABLE products; --2. Attempt to search | Input sanitizedNo SQL executed | SQL injection blocked |
| TC-SEC-02 | Password never logged | Logger active | 1. Login with password2. Check logs | Password not in plain text in logs | Password security maintained |
| TC-SEC-03 | Path traversal prevention | File operations active | 1. Input: ../../etc/passwd2. Attempt file access | Access denied | Path traversal blocked |
| TC-SEC-04 | Bandit security scan | Code committed | 1. Run bandit -r src/ | 0 high-severity issues | Tests INV-NF-006 |
| TC-SEC-05 | Session hijacking prevention | User logged in | 1. Attempt to access without authentication | Access denied | Session security works |

### 17.11 Integration Test Cases

| Test Case ID | Test Scenario / Description | Preconditions | Test Steps / Input Data | Expected Result | Postconditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| TC-INT-01 | Complete sales workflow | User logged in, product exists | 1. Login2. View products3. Create sales order4. Verify stock reduction | Order createdStock updatedAction logged | End-to-end workflow |
| TC-INT-02 | Complete purchase workflow | User logged in, supplier exists | 1. Login2. Create purchase order3. Verify stock increase | Order createdStock increasedAction logged | Purchase flow works |
| TC-INT-03 | Low stock alert workflow | Product stock low | 1. Check low stock2. Create purchase order3. Verify alert cleared | Purchase order createdStock replenished | Alert system works |
| TC-INT-04 | User authentication flow | User account exists | 1. Login2. Perform admin action3. Verify permission | Admin actions allowedNon-admin actions restricted | Auth integration works |
| TC-INT-05 | Backup and restore workflow | Data exists | 1. Create backup2. Modify data3. Restore backup4. Verify data | Original data restored | Backup integration works |

## Appendix C: CI/CD Integration

### Automated Testing in GitHub Actions

The IMS project uses a 5-stage CI/CD pipeline for automated testing:

Stages:
1. Build - Install dependencies
2. Test - Execute all tests (pytest)
3. Coverage - Check code coverage (≥75%)
4. Lint - Code quality check (pylint ≥7.5)
5. Security - Security scan (bandit)

Quality Gates: - All tests must pass (100% pass rate) - Code coverage ≥ 75% - Pylint score ≥ 7.5/10 - No high-severity security issues

Automated Test Execution: - Triggered on every push to any branch - Triggered on pull requests to main - Results visible in GitHub Actions tab - Failed tests block merge